## Slide 1: Dinner and a Movie
Team Hindenburg:
Anthony Nardozza
Charles Pilgrim

## Slide 2: Application Features
Contact Friends Online to Arrange Social Outing
Select Movie/Restaurant Randomly or through Voting
Presents Users looking for Social Activities a way to arrange “Get-Togethers.”

## Slide 3: Source Searches

## Slide 4: Phone Features/Data Sources
Phone Features
  GPS
  Text Messaging
Data Sources
  Bing
  Google
  IMDb
  NetFlix
  …

## Slide 5: Schedule
Week 6
  Develop full interface mock-up with some real ui pages to determine overall theme.
  Begin research into restaurant and movie search APIs (Bing, Netflix, etc).
Week 7
  Finish UI design for the app.
  Return basic search results based on location.
  Determine best source of results needed and any parsing required.
  Begin research into social functions (friend messaging or Twitter integration).
Week 8
Determine best method to get search results and display them in the app.
  Week 9
  Have social functions working with the app.
  Finish any remaining UI and search issues.
Week 10
  Final testing.